Group 4 Nursing Scheduling Product Backlog

| Backlog Item ID | Type Of Backlog Item | Description | Priority | Story Points | Status | Sprint | Assignee | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SYS-01 | Authentication & User Management | Implement Student Login (with first-time password creation) | High | 5 | To Do | Sprint 1 |  | Students can log in using student number & first-time password. System enforces password reset on first login. |
| SYS-02 | Authentication & User Management | Implement Password Reset Functionality | High | 3 | To Do | Sprint 1 |  | Students/staff can reset passwords securely and receive confirmation. |
| SYS-03 | Authentication & User Management | Implement Staff (Mentor) Login Authentication | High | 3 | To Do | Sprint 1 |  | Only authorized staff can log in; staff profile linked to assigned group/year. |
| SYS-04 | Authentication & User Management | Implement Admin Login Authentication | High | 3 | To Do | Sprint 1 |  | Admin login is restricted and authenticated securely. |
| SYS-05 | Authentication & User Management | Set up User Role Management (Student, Staff, Admin) | High | 5 | To Do | Sprint 1 |  | Roles are created, permissions enforced, unauthorized access blocked. |
| SYS-06 | Authentication & User Management | Implement Secure Authentication & Authorization | High | 5 | To Do | Sprint 1 |  | JWT/session tokens used, system prevents unauthorized access. |
| STU-01 | Student User Story | Build Student Dashboard (clinical schedule + profile info) | High | 3 | To Do | Sprint 1 |  | Student sees dashboard with clinical schedule & profile details. |
| STU-02 | Student User Story | Develop Select Preferred Facility Feature | High | 3 | To Do | Sprint 2 |  | Student can select one or more facilities and save preferences. |
| STU-03 | Student User Story | Build View Allocated Facility Page | High | 2 | To Do | Sprint 2 |  | Student can view assigned facility details (name, type, contact, address). |
| STU-04 | Student User Story | Implement Save Facility Preferences to Profile | High | 3 | To Do | Sprint 2 |  | Selected preferences are saved and retrievable from DB. |
| STU-05 | Student User Story | Develop Student Check-In/Check-Out Attendance | High | 5 | To Do | Sprint 3 |  | Student can check in/out, system records timestamps. |
| STU-06 | Student User Story | Implement Attendance Timestamp Recording | High | 3 | To Do | Sprint 3 |  | Each check-in/out is stored with date/time and linked to student profile. |
| STU-07 | Student User Story | Build Attendance History View (student side) | Mid | 2 | To Do | Sprint 3 |  | Students can see past attendance logs. |
| STU-08 | Student User Story | Implement Document Upload (PDF & Images) | Mid | 5 | To Do | Sprint 2 |  | Students can upload required documents. Files are validated & stored. |
| STU-09 | Student User Story | Link Uploaded Documents to Student Profile | Mid | 3 | To Do | Sprint 2 |  | Uploaded files are associated with the correct student. |
| STU-10 | Student User Story | Build Notification System for Students | Low | 3 | To Do | Sprint 3 |  | Students receive notifications on approvals, placements, or rejections. |
| STF-01 | Staff User Story | Build Staff Dashboard (assigned students list) | High | 3 | To Do | Sprint 3 |  | Staff sees list of students allocated to them. |
| STF-02 | Staff User Story | Display Student Details (name, year, facility, attendance) | High | 3 | To Do | Sprint 3 |  | Staff dashboard shows detailed student information. |
| STF-03 | Staff User Story | Review Attendance Logs | Mid | 3 | To Do | Sprint 4 |  | Staff can view attendance logs per student. |
| STF-04 | Staff User Story | Approve/Reject/Comment on Attendance Records | High | 5 | To Do | Sprint 4 |  | Mentor can approve/reject attendance & add comments. |
| STF-05 | Staff User Story | Auto-Update Student Clinical Hours After Approval | Mid | 5 | To Do | Sprint 4 |  | Approved logs update total clinical hours automatically. |
| STF-06 | Staff User Story | Enable Mentor Document Review (approve/reject uploads) | Mid | 3 | To Do | Sprint 4 |  | Staff can approve/reject uploaded documents. |
| STF-07 | Staff User Story | Build Notifications for Staff (student submissions & updates) | Low | 3 | To Do | Sprint 4 |  | Staff receives notifications on new submissions/updates. |
| ADM-01 | Admin User Story | Build Admin Dashboard (overview: students, facilities, hours) | High | 5 | To Do | Sprint 4 |  | Admin sees high-level metrics and quick links to actions. |
| ADM-02 | Admin User Story | Develop Assign Students to Facilities | High | 3 | To Do | Sprint 4 |  | Admin can allocate students to facilities and save allocations. |
| ADM-03 | Admin User Story | Implement View Student Preferences (admin side) | High | 2 | To Do | Sprint 2 |  | Admin can view selected preferences per student. |
| ADM-04 | Admin User Story | Implement View Facility Availability | High | 2 | To Do | Sprint 2 |  | Admin sees facility capacity & availability. |
| ADM-05 | Admin User Story | Save Placement Allocations to Database | High | 3 | To Do | Sprint 3 |  | Allocations are persisted correctly in the DB. |
| ADM-06 | Admin User Story | Build Track Student Clinical Hours (admin view) | Mid | 3 | To Do | Sprint 3 |  | Admin can view student hours & progress toward requirements. |
| ADM-07 | Admin User Story | Highlight Deficit Hours in Dashboard | Mid | 2 | To Do | Sprint 4 |  | Admin dashboard flags students with missing hours. |
| ADM-08 | Admin User Story | Develop Generate Reports (attendance, placements, incidents) | High | 5 | To Do | Sprint 5 |  | Admin can generate reports by date range & type. |
| ADM-09 | Admin User Story | Implement Export Reports to PDF/Excel | Mid | 3 | To Do | Sprint 5 |  | Reports export in selected format correctly. |
| ADM-10 | Admin User Story | Build Manage Facility Information (add, edit, delete) | High | 5 | To Do | Sprint 5 |  | Admin can maintain facility data (CRUD). |
| ADM-11 | Admin User Story | Implement Notifications for Admin Updates | Low | 2 | To Do | Sprint 5 |  | Admin receives alerts on placements, compliance issues, etc. |
| SYS-07 | System Feature | Build Notification Infrastructure (in-app + email) | Low | 5 | To Do | Sprint 5 |  | Notification engine supports multiple roles & channels. |
| SYS-08 | System Feature | Develop File Storage for Uploaded Documents | Mid | 5 | To Do | Sprint 5 |  | Files are stored securely, retrievable for staff/admin. |
| SYS-09 | System Feature | Set up Audit Trail / Logs for Attendance & Approvals | High | 8 | To Do | Sprint 5 |  | System records all critical actions with timestamps & user info. |
| BUS-01 | Business User Story | As a hospital, I want monthly booking/revenue reports to plan resources | High | 5 | To Do | Sprint 5 |  | Report can be generated for any given month and exported as PDF/Excel. |
| BUS-02 | Business User Story | As a clinic, I want data storage to comply with POPIA for patient privacy | High | 8 | To Do | Sprint 6 |  | System encrypts personal data, prevents data leaks, and passes compliance checks. |
| BUS-03 | Business User Story | As a medical facility, I want service usage trends to allocate staff effectively | Mid | 5 | To Do | Sprint 6 |  | Admin dashboard shows weekly/monthly usage trends. |