# RETROSPECTIVE

GROUP 4

Nursing Scheduling System

# Retrospective -Nursing Scheduling System

## SPRINT 1

- What have we done?

- Documented how the registration and Login processes should be done.

- API documentation for Student Login.

- Implemented Back-end & Front-end for Student Login.

- Unit tests for login API

- Integration test: Login flow (UI, API, Database).

- Challenges faced?

- User Authentication Issues:

Difficulty in ensuring secure password storage and management.

Implementing authentication tokens and session management to maintain user sessions.

- Integration Complexity:

Challenges in integrating front-end and back-end components smoothly.

Ensuring consistent data flow between the UI and API endpoints during login.

- Testing Coverage:

Ensuring that both unit tests and integration tests cover all edge cases.

Writing tests that accurately simulate user behaviour in the login flow.

- User Experience:

Designing a user-friendly interface that clearly guides users through the registration and login processes.

Handling user input validation effectively to minimize errors during registration.

- Github:

The team faced uncertainty regarding whether to create a single repository for both the back-end and front-end components, leading to discussions about collaboration, version control, and project organization. This ambiguity impacted our workflow and efficiency.

- How did we overcome the Challenges?

We addressed the challenges by enhancing team communication, ensuring that everyone was aligned on repository management decisions. Additionally, we prioritized timely task completion, which allowed for enough time to seek assistance from team members and conduct research when difficulties arose.

- What we are considering for the next sprint ?

- Implement password Reset Functionality:

Front-End Updates:

Add "Forgot Password" Link: Integrate a "Forgot Password?" link on the login page to initiate the password reset process.

Create Reset Request Form: Develop a form that allows users to input their email address to request a password reset token.

Create New Password Form: Implement a form where users can enter their token and new password.

Back-End Development:

API for Password Reset Request: Create an API endpoint that accepts the email input and generates a secure token to send to the user's email.

Token Generation: Implement functionality to generate a unique reset token and associate it with the user's account, including expiry validation.

Secure Password Update: Develop an endpoint to securely update the user's password using the provided token and new password (ensure proper hashing).

Testing:

Unit Tests for REST API: Write unit tests to verify the functionality of the password reset API endpoints.

Integration Test for Reset Flow: Create integration tests that validate the entire password reset flow, from requesting a reset to successfully updating the password.

Token Expiry/Security Validation: Ensure that the reset token has a defined expiry time and validate its integrity during the reset process.

Documentation:

Flowchart of Reset Process: Document the password reset process in a flowchart for clarity and reference.

Acceptance Criteria: Define clear acceptance criteria to ensure that students can reset their passwords using the link sent to their email.

- Lessons learnt?

- Clear Documentation is Crucial:

API Documentation: Well-documented APIs facilitate smoother collaboration between front-end and back-end teams, reducing misunderstandings and integration issues.

User Guides: Providing clear user guides for registration and login processes can enhance user experience and reduce support queries.

- Testing is Essential:

Comprehensive Testing: Implementing both unit and integration tests ensures that all components work together as expected and that edge cases are handled.

Automation: Automating tests increases efficiency and helps catch issues early in the development cycle.

- Collaboration is Key:

Cross-Functional Teams: Encouraging collaboration between developers, designers, and QA teams fosters a shared understanding of project goals and enhances problem-solving.					        Regular Check-Ins: Frequent meetings and updates help keep everyone aligned and can quickly address any integration challenges.